## Slide 1: Group2: ChangeDistiller
Sprint4 Review

## Slide 2: Methods and Solution
Reuse from Sprint #2
  Core Code of REST API
  Dockerfile structure
Java Executer for calling the ChangeDistiller Library
  Step #1: Gets list of all commits, determines changed files between commits and clones two commits in separate folders
  Step #2: Uses list of changed files and executes the Change Distiller on them. Writes output file with distilled changes
Docker Container
REST API
Git Executer
Change Distiller

## Slide 3: Division of work
Developer
Asier
Developer
Fouzia
Developer
Daniel
Scrum Master: Fouzia
Project Manager: Felix
REST
Java Executer Step #1
Dockerfile
Developer
Felix
Java Executer
Step #2

## Slide 4: Project Board
User Stories, Time Estimation vs. Actual Time, Comparison to 1st Sprint

## Slide 5: Problems
One Group Member dropped the course  her tasks had to be reassigned
Getting Gradle build to run took more time than expected
Maven dependencies
Open Issues
None known

## Slide 6: Demo

## Slide 7: Usage
REST API:

## Slide 8: Commits

## Slide 9: Sonarqube

## Slide 10: Retrospective
What went good:
Group Management
  Overcame issues from Sprint 1&2
Separation of Work:
  Initial Meeting separating all the tasks
  This Time: Very good estimation of effort
Java skills improved fast over time
What did not go so good:
Sprint #2:
  Documentation
  Tool usage